## Slide 1: Ofgem Competent Authority Advisory Example Improvement Plan
Notes: Use the following reference when developing the improvement plan- Part 4: Improvement Plan. NIS Guidance for Downstream Gas and Electricity Operators of Essential Services in Great Britain, Part 6, Page 30 – 31.
These are some examples of a Gantt chart and high-level improvement plan. An OES should develop its Improvement Plan in accordance with the Guidance referenced above.

## Slide 2: Example Gantt Chart 1
Risk 10
Q1
Q2
Q3
Q4
2022
Q1
Q2
Q3
Q4
2023
Q1
Q2
Q3
Q4
Objective A (Managing Security Risks)
Objective B (Protecting Against Cyber Attack)
Objective C (Detecting Cyber Security Events)
Objective D (Minimising the Impact of Cyber Security Incidents)
Risk 11
Risk 12
Risk 13
Risk 14
Risk 15
Risk 16
Risk 21
Risk 18
Risk 17
Risk 19
Risk 21
Risk 20
Risk 23
Risk 22
Outcome A2 met
Risk 19 reduced
Project 13
Project 15
Project 8
Project 9
Project 10
Project 11
Project 12
Project 14
Project 1
Project 2
Project 3
Project 4
Project 7
Project 5
Project 6
2021
Further Information: This is a suggested format for a Gantt Chart. The OES can choose either Gantt format; they do not need to complete both.
Risk 17 reduced

## Slide 3: Example Gantt Chart 2
Q4
B
Protecting Against Cyber Attack
A
Managing Security Risk
CAF Objective
(Risk No29)
Risk Management
Q1 2020
(Risk No27)
Asset Management
Q1 2020
Security Awareness Training
Q2 2020
(Risk No11)
Governance
Q1 2020
(Risk No1)
Supply Chain
Q1 2020
Q2
(Risk No28)
Identity & Access Mgt.
Q1 2020
(Risk No15)
Backups
Q1 2020
(Risk No19)
Data Security/ Systems
Q2 2020
(Risk No18)
(Risk No14)
Security by Design
Q3 2020
(Risk No20)
Vulnerability Management
Q3 2020
(Risk No30)
Secure Configuration
Q3 2020
(Risk No3)
Service Protection
Q4 2021
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
2021
2022
Objective A met
Further Information: This is a suggested format for a Gantt Chart. The OES can choose either Gantt format; they do not need to complete both.

## Slide 4: Example Gantt Chart 2
C
Detecting Cyber Security Events
D
Minimising Impact Cyber Incidents
(Risk No13)
Security Monitoring
Q1 2020
(Risk No14)
BCM/DR/Crisis Management Plans
Q1 2020
(Risk No17)
Incident Management
Q1 2020
(Risk No22)
Security Event Discovery
Q3 2020
Initiative (Risk No23)
Proactive Monitoring Review
Q1 2021
Initiative (Risk No32)
Threat Intelligence
Q1 2021
(Risk No17)
Lessons Learnt
Q1 2020
CAF Objective
Q4
Q1
2021
Q2
Q2
Q1
Q1
Q3
Q4
Q2
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
2022
Further Information: This is a suggested format for a Gantt Chart. The OES can choose either Gantt format; they do not need to complete both.

## Slide 5: Revised Example – Feb 2023
Example NIS Improvement Plan
Improvement Plan ID The reference ID | Initiative / Project Name Name of initiative | Initiative / Project Description Describe the initiative and include Project Control area (primary) | Applicable Scope / Improvement Area What scope does this apply to? And exclusions NIS Scope (site, system, geography etc.) | Risk Ref No Any relevant risk reference ID (Should align with the ID from the RA) | Risk Criticality Is the Improvement Plan mapped to a HIGH risk etc.? | Other Industry Framework Control reference Related control outcomes including compensating controls such as Physical security controls. (If applicable) | CAF Mapping – Related CAF outcomes | Basic Profile and/or Enhanced Profile Maturity alignment Which Profile is the initiative looking to meet or exceed? | Start Date | Finish Date | Risk Tolerance Is the risk now within risk appetite? Yes, No If Yes, then revised risk criticality should be stated e.g. Medium or Low for a High risk If No, then current risk criticality should be stated.
Statement which summarises OES Risk Appetite and Risk response should be noted here. This can be a summary statement from NIS Self Assessment Part B. For e.g. Risk response is ‘Mitigate’ for all Medium and High risk criticality etc. |  |  |  |  |  |  |  |  |  |  | 
[Example] PRO 15a | Phase 1 -OT incident management use cases. | Description: Create fully test and implement incident management use cases for top 10 cyber OT incident scenarios. Control: NIST RE. 1 | Only Non production environment within the same network boundaries | Risk 23 | High | e.g. PE-3 Physical Access Control | D1.a, D1.b, D1.c | BP | 31 Oct 21 | 20 Dec 22 | Yes, Low
[Example] PRO 15b | Phase 2 - OT incident management use cases. | Description: Create fully test and implement incident management use cases for top 10 cyber OT incident scenarios. Control: NIST RE. 1 | All NIS scope – Production systems | Risk 24 | High | e.g. PE-3 Physical Access Control | C1.a, C1.b, C1.c | EP | 31 Oct 21 | 20 October 23 | No, High